## Slide 1: SRE – Weekly Meeting

## Slide 2: WEEK IN SUMMARY
SLO Performance
Service | Metric | Target for 2024 | Week {No} - Actual
{Service Name} | % failure rate (timeouts) | 0.01% | 0.02%
 | % Uptime | 99.90% | 99.98
 | Latency (seconds) | 2 | 3
{Service Name} | % failure rate (timeouts) | 0.01% | 0.03%
 | % Uptime | 99.90% | 99.9%
 | Latency (seconds) | 2 | 2

## Slide 3
ONGOING INITIATIVE
Key Initiative | Responsible | Description | Status | Expected Closure Date
B2C | Gatimu/Grace/Karanja | Dr readiness for Gag B2C | 100% | 12-Mar-24
B2C-Sub | Gatimu/Grace/Karanja | Dr readiness for Gag B2C-SUB | 50% | 20-Mar-24
Hakikisha | Gatimu/Grace/Karanja | Dr readiness for Gag Hakikisha | 50% | 20-Mar-24
Paybill C2B | Gatimu/Grace/Karanja | Dr readiness for Gag Paybill C2B | 0% | 23-Mar-24
Airtel Money UG | Gatimu/Grace/Karanja | Dr readiness for Gag Airtel Money UG | 0% | 26-Mar-24
M-Kesho | Gatimu/Grace/Karanja | Dr readiness for Gag M-Kesho | 0% | 29-Mar-24
Atm Cardless Withdrawal | Gatimu/Grace/Karanja | Dr readiness for Gag Atm Cardless Withdrawal | 0% | 01-Apr-24
Pesalink: Gateway | Gatimu/Grace/Karanja | Dr readiness for Gag Pesalink: Gateway | 0% | 04-Apr-24
Pesalink: Registry | Gatimu/Grace/Karanja | Dr readiness for Gag Pesalink: Registry | 0% | 07-Apr-24
Pesalink: Business Service | Gatimu/Grace/Karanja | Dr readiness for Gag Pesalink: Business Service | 0% | 10-Apr-24
Pesalink: Inbound Service | Gatimu/Grace/Karanja | Dr readiness for Gag Pesalink: Inbound Service | 0% | 13-Apr-24
Pesalink: Outbound Service | Gatimu/Grace/Karanja | Dr readiness for Gag Pesalink: Outbound Service | 0% | 16-Apr-24
Pesalink: Tranprocessor Service | Gatimu/Grace/Karanja | Dr readiness for Gag Pesalink: Tranprocessor Service | 0% | 19-Apr-24
Airtime Top Up Service | Gatimu/Grace/Karanja | Dr readiness for Gag Airtime Top Up Service | 0% | 22-Apr-24
Imt inbound | Gatimu/Grace/Karanja | Dr readiness for Gag Imt inbound | 0% | 25-Apr-24
Imtv2 outbound | Gatimu/Grace/Karanja | Dr readiness for Gag Imtv2 outbound | 0% | 28-Apr-24

## Slide 4
PLANNED INITIATIVES
Key Initiative | Responsible | Description | Status | Expected Closure Date
ORS Testing | Gatimu | ORS channel change from TPG to ORS. Anand has created a thin CBC script for ORS channel. We have requested for a QA engineer for testing | 100% | 20-Mar-24

## Slide 5
Support Required

## Slide 6: Thank you!