## Slide 1: SRE – Weekly Meeting

## Slide 2: WEEK IN SUMMARY
SLO Performance
Service | Metric | Target for 2024 | Week {No} - Actual
{Service Name} | % failure rate (timeouts) | 0.01% | 0.02%
 | % Uptime | 99.90% | 99.98
 | Latency (seconds) | 2 | 3
{Service Name} | % failure rate (timeouts) | 0.01% | 0.03%
 | % Uptime | 99.90% | 99.9%
 | Latency (seconds) | 2 | 2

## Slide 3
ONGOING INITIATIVE
# | Key Initiative |  | Description | Responsible | Status | Expected Closure Date
1 | Thunes | New Apis | a. Created API call for purpose of payments b. Created API call for purpose of payments china corridor c. Created API call for Bank account type d. Created API call for ID types e. Created new API call to Finacle to get USD/CDF rates | Gatimu | Done | Done
 |  | Updated Apis | a. Added new narration field for finacle narrations. Narrations passed on field 125 of ISO Finacle request b. Added new charge object fields on quote response dto c. Added new limit checks for DRC bank 43: Per Transactions: Min=1$, Max=1000$ |  | Done | Done
2 | Finacle UAT Pipelines | Updates | a. Azure agent home directory is currently dynamic, something like home/azureuser/self-hosted-agent-v3/_work/4/s The /4/s is changing periodically. This affects finacle deployments. - Updated azure pipelines to ignore the absolute path and only work with actual files. |  | Done | Done
3 | Billers PWE Service | Refactor | a. Added application insight logs on Eazzy Notification Biller service b. Added close function on the httpcloseable client. c. Supported QA with testing the Eazzy Notification Biller service |  | Done | Done
4 | DR Readiness | DR Pipelines | a. B2C b. B2C-SUB |  | Done | Done
 |  | uat Pipelines | a. Hakikisha b. ImtV2 Outbound Gateway c. ImtV2 Outbound Core d. Plv2 Registry e. Plv2 Gateway f. Plv2 Inbound g. B2C h. B2C-Sub |  | Done | Done
5 | ORS | New Channel ID | Testing ongoing |  | Open | 19/04/2024

## Slide 4
PLANNED INITIATIVES
# | Initiative | Description | Responsible | Status | Expected Closure Date
1 | Plv2 Business Service | UAT Pipelines | Gatimu | Open | 19 - 04 2024
2 | Plv2 Outbound Service |  |  |  | 
3 | Plv2 Tranprocessor Service |  |  |  | 
4 | Airtime Top Up Service |  |  |  | 
5 | Paybill C2B |  |  |  | 
6 | Airtel Money UG |  |  |  | 
7 | M-Kesho |  |  |  | 
8 | Atm Cardless Withdrawal |  |  |  | 
9 | Plv2 Crone Job MS |  |  |  | 

## Slide 5
Support Required
Jmuli: New Azure Agent to complement te current one

## Slide 6: Thank you!