## Slide 1: SRE – Weekly Meeting

## Slide 2: WEEK IN SUMMARY
SLO Performance
Service | Metric | Target for 2024 | Week {No} - Actual
{Service Name} | % failure rate (timeouts) | 0.01% | 0.02%
 | % Uptime | 99.90% | 99.98
 | Latency (seconds) | 2 | 3
{Service Name} | % failure rate (timeouts) | 0.01% | 0.03%
 | % Uptime | 99.90% | 99.9%
 | Latency (seconds) | 2 | 2

## Slide 3
Key Initiative | Responsible | a. Finacle deployment automation This involves CI/CD setup for all Finacle FI, User, CBC, and Uniser scripts for c++ server Quick Brief Description of the Action Item | RAG Current Status % | Expected Closure Dates
a. Finacle deployment automation |  | This involves CI/CD setup for all Finacle FI, User, CBC, and Uniser scripts for c++ server | 90% | 27/01/2024.
ONGOING INITIATIVE

## Slide 4
PLANNED INITIATIVES
Key Initiative | Responsible | a. Finacle deployment automation This involves CI/CD setup for all Finacle FI, User, CBC, and Uniser scripts for c++ server Quick Brief Description of the Action Item | RAG Current Status % | Expected Closure Dates
a. Finacle Server start-up automation b. B2C DR Setup |  | b. Finacle Server startup automation This will involve creation of script that will start Finacle serves sequentially. Currently we have a total of 16 serves and it takes time and resources to restart them b. B2C DR Setup This will involve Full Dr set up for the B2C | 0% | Start up automation: Dev work 2 – 3 weeks B2C: TBC. Scope of work currently unknown

## Slide 5
Support Required
Finacle support team – James K. Irungu
Application support team – John Karanja

## Slide 6: Thank you!