## Slide 1: SRE – Weekly Meeting

## Slide 2: WEEK IN SUMMARY
SLO Performance
Service | Metric | Target for 2024 | Week {No} - Actual
{Service Name} | % failure rate (timeouts) | 0.01% | 0.02%
 | % Uptime | 99.90% | 99.98
 | Latency (seconds) | 2 | 3
{Service Name} | % failure rate (timeouts) | 0.01% | 0.03%
 | % Uptime | 99.90% | 99.9%
 | Latency (seconds) | 2 | 2

## Slide 3
ONGOING INITIATIVE
Key Initiative | Responsible | Description | RAG Current Status % | Expected Closure Date
Finacle Automation Production Deployment |  | Development completed. Change request initiated. | 100% | Waiting for approvals on the CR
EazzyPay Merchant Nofification Production Deployment |  | Currently, MFS is calling OAG for Eazzypay merchant notification. With this service, MFS will not be required to go throw OAG. | 100% | 05-Jan-2024
Pesalink Transaction payload update. |  | Updated IPSL payload Payment Reasons on top of narrations. The added part: <RmtInf> <Ustrd>Narration</Ustrd> <Strd> <CdtrRefInf> <Ref>billReferenceNumber</Ref> </CdtrRefInf> </Strd> | 100% | Waiting for approvals on the CR

## Slide 4
PLANNED INITIATIVES
Key Initiative | Responsible | Description | RAG Current Status % | Expected Closure Date
Finacle Startup Automation |  | Create Azure pipeline for each server startup service | 30% | 09-Jan-2024
B2C DR Automation |  | B2C DR Setup This will involve Full Dr set up for the B2C. Requirement gathering to start 05-jan-2024 | 0% | 28-Feb-2024
Dynatrace status check refactor |  | Send database metrics to Dynatrace for better monitoring. Requirement gathering to start 05-jan-2024 | 0% | 09-Feb-2024

## Slide 5
Support Required
Finacle support team – James K. Irungu
Application support team – John Karanja

## Slide 6: Thank you!