## Slide 1: SRE – Weekly Meeting

## Slide 2: WEEK IN SUMMARY
SLO Performance
Service | Metric | Target for 2024 | Week {No} - Actual
{Service Name} | % failure rate (timeouts) | 0.01% | 0.02%
 | % Uptime | 99.90% | 99.98
 | Latency (seconds) | 2 | 3
{Service Name} | % failure rate (timeouts) | 0.01% | 0.03%
 | % Uptime | 99.90% | 99.9%
 | Latency (seconds) | 2 | 2

## Slide 3
ONGOING INITIATIVE
Key Initiative | Responsible | Description | RAG Current Status % | Expected Closure Date
Thunes IMT Drc project | Gatimu | Drc want to integrate with the existing thunes service. We have exposed further apis to the omni team: Get list of purpose of payments Get list of purpose of payments for Chinal corridor Get list of bank account types Get list of Id tpes | 100% | Completed
Azure Passwordless DB connection project | Gatimu and Douglas | This concept assigns a managed identity to your application in Azure Active Directory (AD). This identity can securely access resources like Azure SQL Database without requiring traditional passwords. For enhanced security, Microsoft has advice we use passwordless connections to the azure dbs. My scope will only involve Java projects with JPA and Hibernate | 80% | 26/02/2024
B2C DR setup | Gatimu and John Karanja | Dr readiness for B2C Service | 50% | 05/02/2024

## Slide 4
PLANNED INITIATIVES
Key Initiative | Responsible | Description | RAG Current Status % | Expected Closure Date
GAG Dr Readiness | Gatimu and John Karanja | GAG Services 1. Paybill C2B - KE and Subs: TELCOSPAYBILL-0.0.1-SNAPSHOT.jar 2. B2C - Sub: b2c-sub-0.0.1-SNAPSHOT.jar 3. Hakikisha - Namecheck: hakikisha-0.0.1-SNAPSHOT.jar 4. Airtel Money UG: AirTelMoney.jar 5. M-Kesho: EquityBank-FSI-V1.jar 6. Atm Cardless Withdrawal: ATM-0.0.1-SNAPSHOT.jar Dr Already configured - build pipeline 1. Pesalink: a. Gatewary, b. Registry c. Business d. Inbound e. Outbound f. Tranprocessor 2. Airtime Top Up Service: 3. Imt inbound 4. Imtv2 outbound | 0% | 28/03/2024

## Slide 5
Support Required
Finacle support team – James K. Irungu
Application support team – John Karanja

## Slide 6: Thank you!